|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Risk | Category | Probability | Impact | Risk Mitigation | Monitoring | Management |
| Data breaches | Security | medium | high | Regular security audits, encryption of sensitive data | Regular security scans, review of access logs | Escalation procedures, contingency plans, communication protocols |
| Technical issues | Technology | High | High | Robust testing and quality assurance procedures, redundancy of critical systems | System monitoring and error logging | Rapid response procedures, escalation protocols, communication channels |
| Lack of adoption | Adoption | Low | Medium | User surveys and focus groups to inform platform design, targeted marketing and outreach campaigns | User engagement analytics, feedback mechanisms | Continuous user research, iteration and improvement of platform features |
| Poor user experience | User experience | Medium | High | User-centric design principles, usability testing and user feedback incorporated into design process | User feedback mechanisms, user engagement analytics | Continuous user research, design iteration and improvement of platform features |
| Limited resources | Resources | Medium | high | Detailed resource planning, contingency plans for resource constraints | Resource utilization monitoring, cost tracking | Resource allocation adjustment, contingency planning, communication protocols |